Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 10 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | CAB BOOKING |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a new user, I can register using my name, email, phone number, and password. | 3 | High | Team |
| Sprint-1 | User Login | USN-2 | As a registered user, I can log in securely to access the application. | 2 | High | Team |
| Sprint-1 | Dashboard | USN-3 | As a user, I can view the dashboard after successful login. | 2 | Medium | Team |
| Sprint-2 | Cab Booking | USN-4 | As a user, I can book a cab by selecting pickup and destination locations. | 5 | High | Team |
| Sprint-2 | Fare Calculation | USN-5 | As a user, I can view the estimated fare before confirming the booking. | 3 | Medium | Team |
| Sprint-3 | Ride History | USN-6 | As a user, I can view my previous ride history. | 2 | Medium | Team |
| Sprint-3 | Driver Management | USN-7 | As an admin, I can manage driver details and availability. | 4 | High | Team |
| Sprint-4 | Payment Module | USN-8 | As a user, I can complete payment after the ride. | 3 | High | Team |
| Sprint-4 | Admin Dashboard | USN-9 | As an admin, I can monitor users, drivers, and rides. | 4 | Medium | Team |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | Story Points Completed | Sprint Release Date |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 20 | 6 Days | 03 Jul 2026 | 08 Jul 2026 | 20 | 08 Jul 2026 |
| Sprint-2 | 20 | 6 Days | 09 Jul 2026 | 14 Jul 2026 | 20 | 14 Jul 2026 |
| Sprint-3 | 20 | 6 Days | 15 Jul 2026 | 20 Jul 2026 | 20 | 20 Jul 2026 |
| Sprint-4 | 20 | 6 Days | 21 Jul 2026 | 26 Jul 2026 | 20 | 26 Jul 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts